The Municipal District of Ballybay-Clones

Minutes of proceedings of the monthly meeting of the Municipal District of Ballybay-Clones held on Monday 17th April 2023, 10.00am, Civic Office, Ballybay, Monaghan.

Members Present: 	The Cathaoirleach Cllr Hugh McElvaney presided,

The following members were also present: Cllrs: Pat Treanor, Sean Gilliland.

Apologies:		Cllr. Seamus Coyle & Cllr. Richard Truell.

In Attendance:	Gareth McMahon A/Director of Services, Kevin McNally Municipal District Co-Ordinator, Martin Taylor Executive Engineer, and Gillian Costello Staff Officer.

The Cathaoirleach, Cllr Hugh McElvaney welcomed all to the April meeting of the Municipal District of Ballybay-Clones.

1. Confirmation of Minutes

On the proposal of Cllr Pat Treanor seconded by Cllr Sean Gilliland it was agreed the minutes of the Municipal District meeting held on the 20th March 2023, be confirmed.

2. Correspondence Sent

Correspondence was circulated with the agenda for the meeting and noted by Members.

3. Correspondence Received

Correspondence was circulated with the agenda for the meeting and noted by Members. Following discussions, the Members welcomed the recommencement of the Gaelscoil building project.

4. Report by Municipal District Co-Ordinator

Mr McNally noted that Ballybay Town Team working, partnership with the Municipal District had developed an itinerary for the visit of the delegation from Osterhofen on Saturday 22nd April 2023. The itinerary is as follows:

- 10.30 - There will be a guided walk of Wetlands, display of food products from food hub.

- 11.45 - Travel to Pearse Bros GAA Centre.  Training Session display by juvenile players. Formal presentation from Council, followed by Tea/Coffee refreshments.

- 12.30/1.00 - Return to Ballybay - History Tour of Town by Rory McAtavey

- 2.30 End of Events - Free time to visit business/pubs.

- 6.00 The Cathaoirleach will host a meal for the Osterhofen delegation and the Ballybay Town Team Kieran's restaurant in Ballybay.

Ballybay to Castleblayney Greenway

Following receipt of €50,000 of funding under the Outdoor Recreation Scheme the Municipal District has appointed Clandillion Consulting Engineers to progress the Ballybay to Castleblayney Greenway.

The works which consist of Stage 2 works such as option selection, undertaking various environmental studies and assessments, will result in the identification of the preferred route.

A number of public consultation events will be undertaken. The works will be completed by the end this year.

Dromore River Blueway

Following receipt of €50,000 of funding under the Outdoor Recreation Infrastructure Scheme the Municipal District has appointed CS Pringle progress the Dromore River Blueway to planning approval stage.  A kick off meeting with key stakeholders will occur on Thursday next.  Following completion of this work, the project will be ready for submission for funding under further calls of the Outdoor Recreation Infrastructure Scheme.  These works are programmed to be completed by Q3 2023.

Town and Village- Drum and Rockcorry Village Plans

Following completion of the consultation with the various sections of the Council on Tuesday 28th March 2023, the Consultant is planning further consultation events in each village. These events will consist of design workshops, development of a village strategy and identification of a community challenge. The first of these events is planned for Wednesday 3rd May in Drum and Thursday 4th May 2023 in Rockcorry.

Proposals arising out of Municipal District Report:

On the proposal of Cllr. Pat Treanor and agreed by all Ballybay Clones Municipal District correspondence will issue to the Office Of Public Works (OPW) inquiring as to their plans for the disused Garada Station in Smithborough and requesting the façade is painted and garden areas are tidied.  The local Tidy Towns Committee are keen to ensure all areas are addressed.

Mr McNally advised discussions with An Garda Síochána indicate there have plans to renovate this building; Ballybay Clones Municipal District will contact OPW to request a clean-up of the premises.

Cllr. Pat Treanor requested that road repairs are carried out on potholes at Creighton Corner Clones, St. Joseph’s Parish Hall Clones, and the entrance to St. Tiernachs Park Clones.  Mr McNally advised these locations are in the Active Travel Plan for Clones however in the interim emergency repairs will be undertaken.

Roads Programme update

Mr Martin Taylor noted that the Municipal District gangs are currently working preparing the roads for the 2023 Roads Restoration Improvement Programme. He advised the members that gangs were currently working on the LT25022 Drumgavny, LT64022 Stranooden and LT39001 Bairds Shore.

Mr Martin Taylor confirmed that preparatory works are complete on the LP4004 Ummerafree and that the LS6201 at Doohat was surfaced on 8th April 2023.

Preparatory works are to start week commencing 24th April 2023 on the R188 Rockcorry to Cootehill, and R183 Newbliss to Doapey Creamery ahead of the planned resurfacing in May.

5. Matters arising from previous minutes.

Minutes of March 20th, 2023, Municipal District meeting were circulated to Members and noted.

The Members noted the proposed Micro Park Clones has not commenced; Mr McNally advised the Municipal District are working with the site owner and draft designs are being finalised which had been discussed with the Town Team in advance of project commencement.

- CE Orders

CE Orders 13/23 to 16/23 were noted by the Members.

- Votes of Congratulations/Sympathy

- AOB

The Cathaoirleach informed the Members that he had received a request from Mr Gareth McMahon to go ‘into Committee’ to discuss the refurbishment of the Ballybay Civic Centre.

On the proposal of Cllr. Sean Gilliland, seconded by Cllr. Pat Treanor, it was agreed to enter ‘into Committee’ to discuss the Ballybay Civic Centre.

On the proposal of Cllr. Sean Gilliland, seconded by Cllr. Pat Treanor, it was agreed that the Council revert to public session.

The meeting concluded.

Signed	__________________________

Cathaoirleach

Signed	__________________________

Meetings Administrator

Date 	22nd May 2023