The Municipal District of Ballybay-Clones

Minutes of proceedings of the monthly meeting of the Municipal District of Ballybay-Clones held on Monday 20th March 2023, 10.00am, Market House, Clones, Monaghan.

Members Present: 	The Cathaoirleach Cllr Hugh McElvaney presided,

The following members were also present: Cllrs: Pat Treanor, Richard Truell, Sean Gilliland, Seamus Coyle.

In Attendance:	Gareth McMahon A/Director of Services, Kevin McNally Municipal District Co-Ordinator, Colin Murphy Executive Engineer, and Gillian Costello Staff Officer.

Garret McGrath, Regional Manager, Northern Region, Water Ways Ireland.

The Cathaoirleach, Cllr Hugh McElvaney welcomed all to the February meeting of the Municipal District of Ballybay-Clones.

Urgent Business

The Cathaoirleach informed the Members that he had received a notice of urgent business in the name of Cllr. Pat Treanor as follows:

“Following recent news that the new building at Gaelscoil Eois, Roslea Road, Clones is being temporarily paused, we propose:

That Ballybay/Clones Municipal District write to the Minister for Education, Norma Foley T.D., the Minister of Public Expenditure, Pascal Donohoe T.D., and all Oireachtas Members for Cavan Monaghan, supporting the Management Board of Gaelscoil Eois and Cavan Monaghan Education and training Boards demanding that their new building should proceed to construction without further delay.  This motion is to also go to Monaghan County Council for their support.

Following a short discussion, it was unanimously agreed to take the motion of urgent business at the end of the meeting.

Cathaoirleach Cllr. Hugh McElvaney, wished to note the following items;

The main Newbliss/SwansCross road beside the Water Plant has a dangerous pothole which requires immediate attention.  Colin Murphy Executive Engineer advised there has been patching previously carried out but it is not effective and this road will be overlayed in the summer.

Cathaoirleach Cllr. Hugh McElvaney wished to advise anyone that should experience difficulties due to the Government’s decision to lift the Eviction Ban at the end of March to please contact this Municipal District for assistance.

1. Confirmation of Minutes

On the proposal of Cllr Richard Truell seconded by Cllr Pat Treanor it was agreed the minutes of the Municipal District meeting held on the 20th  of February 2023, be confirmed.

2. Correspondence Sent

Correspondence was circulated with the agenda for the meeting and was noted by Members.

3. Correspondence Received

Correspondence was circulated with the agenda for the meeting and was noted by Members.

Following discussions, regarding progress of remedial works in the Alders Ballybay it was agreed Gareth McMahon A/Director of Services will address this issue with Water Services, A/Director of Services, Nuala Woods.

Proposals arising from Correspondence Received

On the proposal of Cllr. Pat Treanor, seconded by Cllr. Seamus Coyle and unanimously agreed by all, Ballybay/Clones Municipal District will issue correspondence to the Minister for Health Stephen Donnelly T.D. noting that former frontline workers have not yet received their Covid Bonus.  They are constantly in communication with their former employers who say that the KOSI Corporation Ltd. Portal has not opened.  Can you confirm when the portal opened and when former employees will receive the Covid Bonus?

On the proposal of Cllr. Sean Gilliland, seconded by Cllr. Richard Truell and unanimously agreed by all, Ballybay/Clones Municipal District will issue correspondence to the Minister for Health Stephen Donnelly T.D requesting that all payment matters relating to the overdue Covid Payment is handed over to the Department of Social Welfare.  As they are fully equipped and experienced to process such payments.

4. Consideration of update on Clones Marina Project – Garret McGrath, Regional Manager, Northern Region, Water Ways Ireland.

Mr Garret McGrath, Regional Manager, Northern Region, Water Ways Ireland presented a progress report on Clones Marina project to the Members.  The project is currently in Phase 2 and funding is secured to complete this phase from Shared Island Fund, Department of Rural Development and Department of Housing Local Government and Heritage.  Phase 3 of the project will involve the renewal of planning and also vesting necessary lands in Northern Ireland.  The expected completion of the project is 2027/2028.

Members welcomed the report and commended Waterways Ireland on their work.  Following discussion by the Members, it was noted the suspension of the Northern Ireland Executive will not delay land acquisition as Waterways Ireland are working with DFI Roads to CPO the required lands.  It was unanimously agreed by the Members that The Peace Link, Local Sports Partnership, and the Tourism Office should be consulted in order to commence preparations for utilising this amenity when completed thus ensuring economic and tourism opportunities are fully explored.

5. Consideration of Section 183, Sale of Lands at 1 Pearse Place Ballybay.

Cllr. Sean Gilliland declared a Conflict of Interest and exited the meeting.

Kevin McNally MD Co-Ordinator advised it is proposed to dispose of 1 Pearse Place, Ballybay to the All Creature Veterinary Group and noted the following:

Monaghan County Council is the registered owner of the property and adjoining area at 1 Pearse Place Ballybay, registered under Folio 14164.  The Section 183 specifically relates to the disposal of the building and area to the rear of 1 Pearse Place as denoted in red in the attached map (approx. 662 sq.m), to All Creatures Veterinary Group for the sum of €13,519.  The building and area in question for disposal is equivalent to that which is under long term lease to All Creatures Veterinary Group, registered under Folio 736L, with a term of lease remaining of 43 years.

It was noted by the members and no objections were raised.

Cllr. Sean Gilliland re-joined the meeting.

6. Consideration of Ballybay Clones Municipal District Schedule of Works for 2023.

Kevin McNally MD Co-Ordinator gave a breakdown of the proposed Schedule of Works for 2023. The members thanked Mr McNally and the staff in the Municipal District for their work. The members all raised the issue of the continued deterioration of the roads network within the Municipal District.  Kevin McNally MD Co-Ordinator advised there currently is General Operative recruitment taking place and this would help with general maintenance.

Following general discussion and questions by Members it was agreed Kevin McNally MD Co-Ordinator will revert to the Members advising what percentage of the LPT is being allocated to Ballybay/Clones MD.  A survey of signage will be undertaken in the Municipal District identifying necessary repairs, signage will be bilingual.  It was advised that the Lough Egish land acquisition is being finalised, and Annamekerick Bridge is shortly going to tender.  Mr McNally noted that the Newbliss Business Hub project is in ongoing discussions with the Department.  The Dartery Forest Park design will be ready by the end of April and will then proceed to the planning stage.

The reclaimed Asphalt pilot scheme was discussed, and Members expressed their opinion that as this pilot originated in the Ballybay/Clones Municipal District and this Municipal District’s resources went toward putting this scheme in place, that this Municipal District should benefit from it.  Mr Gareth McMahon advised he will present this at the next Council meeting, and he outlined the process by which roads currently in this scheme where selected.  He noted that 3 roads, 1 from each Municipal District where considered.  The road selected best suited the needs for testing results, volume of traffic/HGV use etc.

Progress on works for the R181 Shercock Road where raised, with regard to Cavan County Council progress with their works.  Monaghan County Council are currently working on the road within their borders.  Gareth McMahon A/Director of Services will discuss this with Cavan County Council and will revert to the Members.

7. Report by Municipal District Co-Ordinator

Ballybay

The next meeting of the Ballybay Town team will be held on Thursday 23rd March 2023.  Carol Lambe of the Councils Community and Development Section has been assisting with the Town Team in developing a programme of work for them to deliver.

In advance of the proposed visit on 21st and 22nd April 2023 of the visitors from Osterhofen Germany the Municipal District office is assisting the Town team in developing an itinerary of activities for Saturday 22nd April 2023.  These will be forwarded to the members once confirmed.

Works are still ongoing on the Monaghan Road out of Ballybay.  The majority of the footpath and drainage works are installed. The contractor is waiting for the Road surfacing contractor to commence in the coming weeks.

Refurbishment works to the boathouse and installation of the lido in the Town Park are ongoing and will hopefully be completed shortly.

Funding application of €120,000 for the refurbishment of play equipment at Ballybay Town park has been submitted under the Departments recently announced Community Recognition funding. Subject to approval, these works will proceed in 2023.

Further to the award of funding under the Departments Town and Village Renewal Programme and the public consultation event, which was held on 11th February last, the Council has arranged for a topographical survey of the playpark to be completed.

The detailed design of the project will shortly commence. This design will facilitate further consultation and allow for the project to proceed to Part 8 stage.

In conjunction with the Municipal District, Carol Lambe has submitted a further funding application of €20,000 for this project to the Department of Children, Equality, Disability, Integration and Youth Capital programme. If successful, this funding will be used to provide play equipment for children with special needs.

Ballybay to Castleblayney Greenway

Following receipt of €50,000 of funding under the Outdoor Recreation Scheme the Municipal District is in the process of completing the procurement process for the appointment of consultants to progress the Ballybay to Castleblayney Greenway. This appointment will be made in the coming weeks.

The works which consist of Stage 2 option selection, undertaking various environmental studies and assessments will result in the identification of the preferred route. A number of public consultation events will be undertaken and will be completed by June of this year.

Dromore River Blueway

Following receipt of €50,000 of funding under the Outdoor Recreation Infrastructure Scheme the Municipal District is in the process of completing the procurement process for the appointment of consultants to progress the Dromore River Blueway to planning approval stage.

Following completion of this work, the project will be ready for submission for funding under further calls of the Outdoor Recreation Infrastructure Scheme. This appointment will be made in the coming weeks. It is expected that the works will be completed by Q3 of this year.

Ballybay Clones Erne East Partnership

The next meeting of the AGM of the Ballybay Clones Erne East Partnership will be held on Thursday 23rd March January 2023.

Clones Town

Fermanagh Street Enhancement Scheme

The Fermanagh Street enhancement scheme consists of:

- offering grant assistance to property owners to paint and improve the facades of their buildings.

- The provision of a micro park at the entrance to the carpark located off the street.

- Provision of 5 additional carparking spaces.

Following the placing of adverts in the local and social media inviting expressions of interest from property owners to avail of grant assistance of 80% up to a maximum of €8,000 per property to undertake works such as painting, decluttering and shop front improvement works 42 expressions of interest have been received.

These applications are currently being processed by office and we hope to issue letters of offers in the coming days.

Clones Town Enhancement Scheme

The Council has also launched the Clones Town Enhancement Scheme. This scheme is similar to the Fermanagh Street Enhancement scheme except that it covers, The Diamond, and Part of McCurtain, Cara and Annalore Streets.

Following the placing of adverts in the local and social media inviting expressions of interest from property owners to avail of grant assistance of 80% up to a maximum of €8,000 per property to undertake works such as painting, decluttering and shop front improvement works 51 expressions of interest have been received.

These applications are currently being processed by office and we hope to issue letters of offers in the next week or so.

Dartrey Forest Project

The Council is continuing to process the Dartrey Forest Outdoor Recreation Project. The Councils appointed consultants, the Paul Hogarth Company, are proposing to have the initial design completed for stakeholder review and approval in April.

It is proposed to commence the Part Eight planning process in June and following the detailed design and procurement phases, appoint successful contractor in November of this year.

Works are programmed to be completed by Q1 2024.

Town and Village- Drum and Rockcorry Village Plans

Following the Public consultations events which were held in Drum and Rockcorry on Wednesday 9th November Tuesday 15th November respectively further drop-in workshops were held on 7th and 8th December in both villages.  There was an excellent attendance at both events. At both events, the Councils consultants were able to gather a lot of information on the opportunities and challenges facing the villages. Due to illness of one of the key members of the Consultants Team, the timeline to produce the vision plans has slipped.

Consultation with the various sections of the Council is planned for Tuesday 28th March 2023. Following completion of this phase, the consultant will proceed to prepare draft vision plans for further consultation with the community.

St Patricks Day Parades

I would like to compliment the organising committees for the Clones, Ballybay and Newbliss parades. There was a great turnout at all these events.

The Municipal District office was delighted to be able to provide financial assistance and guidance in the preparation of event management plans for each of the parades.

8. Matters arising from previous minutes.

Minutes of February 20th, 2023, MD Meeting were circulated to Members and noted.

9. Questions

Cllr. Seamus Coyle

1) Can Monaghan County Council make a full statement on the collapse of Derrygooney Bridge, the road closure (LP03002), the great inconvenience been caused to an entire community by answering the following-

- What are the plans/dates for emergency works to be completed to allow the road to reopen?

Answer:

The Municipal District commenced works on the bridge last week to enable it to be temporarily reopened. Consultants have been employed by the Councils Roads Section to undertake a full design of the bridge. This works to permanently reinstate the bridge will occur in the summer.

- Why when the road was closed for 4 months only a short time ago, was the entire bridge not completely reconstructed to carry modern day HGV’s etc, given the huge vehiculation on this road (LP03002), milk tankers, poultry lorries, feed lorries, modern day agricultural machinery and the huge number of vehicles using this road on a daily basis?

Answer:

At the time of the previous collapse, which was confined to the downstream third of the structure, emergency works were undertaken to repair all damage that was present at that particular time to ensure the road was open before the Christmas holidays. No damage was present on the upstream part of the structure. This was checked at the time of the repair work. If damage had been present, it would have been repaired. Unfortunately, with the increase in the severity of flooding due to increased rainfall with more prolonged rainfall intensity, this type of incident could become more common in the future. It is clear on the upstream part of the structure that scouring/undermining of the abutments has occurred. A large deep scour hole in the riverbed is evident. The destructive power of the river in flood has caused this damage, which has directly led to the failure of the arch through the undermining of the upstream abutments.

- On the occasion of the previous collapse of the bridge constructed according to locals in the late 1700’s local people would feel that their everyday work, farming, silage, harvesting, slurry spreading etc were only secondary to Fishery Board interests.  Will Monaghan County Council give an assurance that when current works are completed that a structure will be place that will stand for generations to come?

Answer:

Monaghan County Council have appointed a Design Consultant to undertake the design to replace this masonry arch structure. The design will be in accordance with the applicable standards, which require the structure's design life to be 120 years. However, as previously alluded to, the unpredictable nature and destructive power of flood waters which are increasing in nature and frequency may mean that regular maintenance works are required periodically at all this bridge and all bridge locations countywide in the future to ensure that the structures achieve their design lifespan. This may require future road/lane closures.

Concerning this structure, the design process will include the following key stages:

  - Detail Design of the replacement structure,

  - Topographical survey of the location, including the upstream-downstream extents of the river to allow a hydrological analysis of the river,

  - Bird and Bat Surveys,

  - A Screening for Appropriate Assessment report,

  - A hydrological analysis of the structure and the surrounds and a Section 50 Consent Application to the OPW,

  - A Derogation Application to the Department of the Environment, Climate and Communications to undertake works outside of the permitter Instream works period,

  - Tendering of the works package,

  - Works phase,

- As all locals are being massively inconvenienced, particularly the farming community, with one local farmer being forced to do a daily round of in excess of 7 kilometres with cows, can Monaghan County Council outline a plan to carry out immediate emergency works to get the road reopened immediately?

Answer:

The Municipal District commenced works on the bridge last week to enable it to be temporarily reopened. It is envisaged that these works will be completed by 24th March 2023.

2) Can Monaghan County Council immediately expediate in conjunction with the private provider the installation of Electric Car Charging points in Ballybay, now the only town in the County not to have such facilities.  What is the expected date for the installation of this facility, and across the Municipal District what plans are there for installation of Electric Car Charging Points in the Villages?

Answer:

Monaghan County Council has entered into a contract with Easygo to install a number of Electric Car Charging points in the new carpark located off Ballybay Main Street. Easygo will be responsible for the design, installation, and operation of the Electric Car Charging points. Easygo have advised that they have appointed their contractor and are awaiting install dates.  The Municipal District office is seeking for these units to be installed as a matter of priority.

3) The issue of very limited appearances of Traffic Wardens in the Municipal District and indeed across many of our towns in the County have continuously been raised by our Rate Paying Business Community, can Monaghan County Council give details of the numbers of Traffic Wardens in the County and details of their programme to cover the County?

Answer:

The county’s traffic warden services are managed by the Monaghan Municipal District. Traffic warden service is currently provided to the towns of Monaghan, Castleblayney, Carrickmacross, Clones and Ballybay. It is acknowledged that the desired level of service is currently not provided to the towns of Castleblayney, Carrickmacross, Clones and Ballybay. In order to address this issue, it is proposed to recruit an additional Traffic Warden. Once this person has been appointed it is envisaged that a Traffic Warden will be present one day per week in both Clones and Ballybay. This appointed is scheduled to occur in Q3 2023.

4) As the attached Motion was adopted by Ballybay-Clones Municipal District and Monaghan County Council can Monaghan County Council give a detailed update on progress to date on its ideas and aspirations.

That Monaghan County Council in conjunction with Fermanagh & Omagh District Council make an application to the Shared Island Unit in the Department of the Taoiseach Michael Martin TD for funding for the Restoration of Roads which are in an atrocious condition in the Connons/Drumully area of County Monaghan.  This is unique to the Border created by partition, to access the Connons i.e. St. Conongalls National School, Connons Community Centre, St. Alphonsus Chapel etc. the Border must be crossed a number of times using any route, which is the reality of a shared Island on the ground for the residents of the Connons/Drumully town lands of; Annaghraw,Clonfad,Clonkeelan,Clonsura,Clonnagore,Clonnestin,Clonooney,Clonoula, Clonrye, Clonshanvo, Clontask, Coleman Island, Covaghan, Derrybeg, Drumsloe and Roranna.  The government’s Shared Island initiative aims to harness the full potential of the Good Friday Agreement to enhance cooperation, connection and mutual understanding on the island and engage with all communities and traditions to build consensus around a shared future.  Announced in Budget 2021 with €500m in capital funding available between 2021-25, ring-fenced for investment in collaborative North/South projects the full Restoration of all Roads in the Connons, is ideally suited to the criteria and aims of the Shared Island Initiative.

Answer:

The agreed motion was forwarded to Monaghan County Council for its consideration. Monaghan County Council subsequently forwarded the motion to the Ballybay Clones Erne East Partnership for its attention. In January 2023, representatives of the Ballybay Clones Erne East Partnership met with the relevant Roads Engineers of the Connons/Wattlebridge areas of County’s Monaghan/Fermanagh. During this meeting it as agreed that the Ballybay Clones Municipal District would contact the Shared Island unit of the Department of the Taoiseach and seek guidance on how apply for funding for road improvements to the Connons/Wattlebridge areas of County’s Monaghan/Fermanagh. We are awaiting a response to this request and will continue to follow up on the matter.

5) Will Monaghan County Council give immediate consideration to the replacement/repair of the Fencing at Lakeview Heights, Ballybay as it is currently in a poor state of repair.

Answer:

The Municipal District will examine the fencing at Lakeview Heights, Ballybay to determine what repair/replacement work is required. Repairs will be undertaken when resources become available.

Cllr. Pat Treanor

1) When will the serious condition of the LT20323/24, Lismeagh/Loughooney road be addressed?

Will this road be included on the Restoration Improvement Programme?

Answer:

The three-year Roads Restoration Improvement programme, of which we are currently in year 2 has already been agreed by the members. The LT20323/24 are not included on the 3-year roads programme.  The Municipal District have included it on the Councils defects app for patch repairs and it will be attended to when resources permit.  The Municipal District undertake bitmac overlays on 4-5 local roads per year totalling approximately 10-12km in length, with the budget provided. The Municipal District manage approx. 1000km of roads, with approx. 150-200km in the similar condition to the LT20323/24.

2) Will this M.D. inform all sections of Monaghan County Council and other appropriate agencies of the proper name of '98 Avenue?  In 1900, on the proposal of Cllr Patrick Treacy, Clones Town Council decided to change the road name from Jubilee Road to '98 Avenue, to mark the centenary of 1798 Rebellion.

Answer:

The Municipal District will inform other sections of the County Council and other appropriate agencies of the proper name of '98 Avenue in Clones Town.

3)What is the update on the status of the old Lennard Arms hotel?

Answer:

Following receipt of funding under Category 1 of the Department of Rural and Community Development Rural Regeneration and Development fund, Monaghan County Council has prepared detailed proposals to refurbish and repurpose the building as the Clones Monastic Centre. The proposed Clones Monastic Centre will act as a focal point for the large number of heritage assets that Clones Town contains and will serve to develop and enhance the Towns Tourism product.

A detailed application was recently submitted under Category 2 of the Department of Rural and Community Development Rural Regeneration and Development fund for the required capital works. Unfortunately, this funding application was unsuccessful.

We are currently awaiting a debrief on the funding application from the Department of Rural and Community Development Rural Regeneration. Once this debrief has been received, the Council will undertake a review of its proposals and consider available options to address this derelict site.

4)Are there plans to build more Social and Affordable houses in Clones, Ballybay and our villages?

Answer:

Please details of proposed social housing projects that are approved for County Monaghan including Clones Ballybay MD over the next two years.

We are working on a number of other social housing projects for Clones, Ballybay and Scotshouse.

In terms of affordable housing there are no plans currently confirmed for the MD area.

- CE Orders

CE Order 12/23 was noted by the Members.

- Votes of Congratulations/Sympathy

Votes of Sympathy:

Condolences to the Kelly family on the passing of Joe Kelly (former MCC employee) Fermoyle Smithborough Co. Monaghan

Condolences to Darragh Drury Graduate Engineer Ballybay/Clones Municipal District, on the passing of his grandfather Frank Drury of Kilnamanagh Frenchpark Co. Roscommon

Votes of Congratulations:

Gavin Coyle and the handball club on winning the Mens Intermediate All Ireland 4 Wall Handball Singles Championship title.

Proposed by Cathaoirleach Cllr Hugh McElvaney, seconded by Cllr. Sean Gilliland and agreed by all.

Congratulations to all the volunteers of the Parade Committees for their excellent work for their St. Patrick’s Day Parade.

Proposed by Cllr. Pat Treanor, seconded by Cllr. Seamus Coyle.

- AOB

On the proposal of Cllr. Richard Truell, seconded by Cllr. Sean Gilliland

“I call on this Council to submit a proposal to the Department of Housing, calling for the introduction and use of modular homes to house families most in need and to take families of the Local Authority Housing list.

For Monaghan County Council to identify derelict sites and suitable sites for the proposed modular homes.  I propose the following motion would be sent to Minister for Housing Darragh O'Brien, TD, Monaghan County Council Housing Department & all relevant Oireachtas Members locally.”

Cllr. Pat Treanor proposed the following addition to this proposal.

“The Governments lifting of the Eviction Ban at the end of March should be postponed.  The Eviction Ban should be extended until the use of modular homes can be implemented.”

Following a short discussion on the proposed inclusion of this addition to Cllr Truell’s motion, the Cathaoirleach put it to the meeting. The motion including the addition was supported by Cllr. Hugh McElvaney and Cllr. Pat Treanor, opposed by Cllr. Richard Truell and Cllr. Sean Gilliland and Cllr. Seamus Coyle abstained.

As an equal number of votes were given for and against this motion The Cathaoirleach gave his casting vote supporting the motion.  The motion was passed.

Urgent Business

Cllr. Pat Treanor proposed, Cllr. Sean Gilliland seconded.

“Following recent news that the new building at Gaelscoil Eois, Roslea Road, Clones is being temporarily paused, we propose.

That Ballybay/Clones Municipal District write to the Minister for Education, Norma Foley T.D., the Minister of Public Expenditure, Pascal Donohoe T.D., and all Oireachtas Members for Cavan Monaghan, supporting the Management Board of Gaelscoil Eois and Cavan Monaghan Education and training Boards demanding that their new building should proceed to construction without further delay.  This motion is to also go to Monaghan County Council for their support.

Following a short discussion on the motion, the Cathaoirleach put it to the meeting and the motion was agreed unanimously.

The meeting concluded.

Signed	__________________________

Cathaoirleach

Signed	__________________________

Meetings Administrator

Date 	20th March 2023