The Municipal District of Ballybay-Clones

Minutes of proceedings of the monthly meeting of the Municipal District of Ballybay-Clones held on Monday 20th November 2023, 10.00am, The Market House, The Diamond, Clones.

Members Present: 	The Cathaoirleach Cllr Sean Gilliland presided,

The following members were also present: Cllrs: Pat Treanor, Richard Truell and Hugh McElvaney.

Apologies:		Cllr. Seamus Coyle

In Attendance:	Gareth McMahon A/Director of Services, Matthew Lambe A/Municipal District Co-Ordinator, Martin Taylor A/Executive Engineer, and Gillian Costello Staff Officer.

Cathaoirleach Cllr Sean Gilliland welcomed all to the meeting of the Municipal District of Ballybay-Clones.

1. Confirmation of Minutes

Cllr Richard Truell proposed October monthly meeting minutes, Cllr Pat Treanor seconded the proposal, and it was agreed by all.

2. Correspondence Sent

Correspondence sent was noted.

3. Correspondence Received

Correspondence received was noted and discussed by the members regarding scheduled roads work on Creighton Corner and Church Hill, Greenans Cross Traffic Calming, and bus shelter request.

Staff informed Members the Municipal District has met with Clones Town Team regarding clones Town road works to keep all informed and updated of developments.  Scheduled road works in the town have an alternative start date to that which was originally planned due to community events and contractors’ availability.  The contractor will facility the Creighton Hotel craft fair which falls on the closure dates of November 25th & 26th.  Diversions will be in place, car parks on 98 Avenue will be open and accessible.  Monaghan Road traffic lights are sensor operated and as requested by Members the Municipal District will notify local Garda requesting manual traffic control in the event of traffic build up.  Public notice will be broadcast on Northern Sound and VMS signs will be on approaching roads.

Greenans Cross has had a traffic counter on site for 1 week, as this is a Regional Road it cannot be speed limited through this area.  Bus shelters fall under the remit of NTA and they will link in with Local Link for provision of shelters.  Gareth McMahon DOS informed Members that he has been invited to sit on the Local Link Board and is due to attend his first meeting in December and will bring an update back to Members on this matter.

Proposals arising from correspondence received:

The Members request that Local Link in the Ballybay/Clones Municipal District provide extra bus services to the 176 route, Cavan/Monaghan via Ballyhaise, Scotshouse, Clones, Newbliss and Threemilehouse.   The earliest bus to Cavan Hospital runs at 8:52am for Monaghan and most appointments are at 8am.   The last bus from Monaghan Town runs at 5:30pm however most people finish work at 6pm.   Therefore, the Elected Members request that the timetable is reviewed to accommodate people that otherwise could use the Local Link bus service.   The Elected Members also request that a Ballybay to Carrickmacross bus service is introduced as currently there is no service on this route.

Proposed Cllr. Richard Truell, Seconded Cllr. Pat Treanor and unanimously agreed by all.

4. Consideration of report on draft 2024 Municipal District Budget

Matthew Lambe A/MD Co-Ordinator presented the draft 2024 budget of €40 million to the Members.  Following discussion, it was noted by Members that this budget demonstrates the proactivity of the Municipal District in terms of funding on infrastructural and capital projects and the targets for next year will be dependent on success of funding applications.

Members discussed the MD roads, noting there are many roads in poor condition which would require works and raised concerns regarding funding.  Cathaoirleach Cllr. Gilliland and Cllr. McElvaney noted a recent meeting with Elected Members and Eamon Ryan Minister for Transport was not fruitful and there is competition to secure funding for road projects.

## 5. Consideration of Section 183, Disposal of lands in Scotshouse – Housing

Matthew Lambe MD Co-Ordinator presented Section 183, Disposal of Lands in Scotshouse.  It is proposed to sell a site to Scotshouse Community Childcare Services for childcare facilities in the village, Scotshouse Community Development Plan 2018 – 2028 highlights this as one of their main actions.  The consideration proposed is €36,000.

Proposed Cllr. Hugh McElvaney, Seconded Cathaoirleach Cllr. Sean Gilliland and unanimously agreed by all.

6. Consideration of report on Public Lighting Review

Martin Taylor A/Executive Engineer presented Ballybay/Clones Municipal District public lighting review.  Providing an overview to Members of public lighting projects completed since 2018 advising that in this MD there are 1,100 lights which are all LED which has seen a 55% reduction in billable wattage.

A review of proposed sites has been undertaken and they are now 12 sites ranked in priority 1 to 12.

Members welcomed the report and discussed expected delivery on all 12 sites in light of available funding which presently is €17,000 Own Resources to deliver on these works.  In order to progress as many sites as possible it will be necessary to look outside of this funding and seek alternative funding streams e.g., there may be funding opportunities under Active Travel for works of this nature.

Cllr. Treanor requested that Cherry Park Clones public lights are looked at as the lights in this location are very dull.

Cllr. Truell noted Killeevan Chapel lighting is funded by the church, is it possible that these lights may be taken in under MD Public Lighting?

Martin Taylor A/EE will look into these items and report.

7. Report by Municipal District Co-Ordinator.

Matthew Lambe A/Municipal District Co-Ordinator presented the Municipal District Report to the Members.

Town & Village Scheme 2021

Public realm Enhancement Clones: -

This works includes the diversion of cabling, new heritage public lighting standards, pedestrian prioritisation, and car park upgrade. Part 8 Planning permission is required for traffic changes and the implementation of a proposed one-way system on Wee Abbey Street. At present designs are being prepared for the scheme. It is hoped is submit a Part 8 planning application in late Q4 of this year.

Town & Village Scheme 2022

Streetscape enhancements on Fermanagh Street and town centre: -

Works to enhance the façades on Fermanagh St and the town centre has now finished. The original closing date for completion of works was extended to facilitate the large number of applications. There were 103 grants awarded for the Streetscape Enhancement Project with 92 applications completed. 11 applicants decided not to proceed.

Clones Town – Development of Micro Park –

Works have commenced and will be completed in early January of 2024.

Development of the Farmer Yard Clones

Works will be commenced in early January of 2024.

Village Plan Drum: –

The Drum draft vision plan will be officially launched tonight Monday the 20th of November at 7.30 p.m. by Minister Heather Humphreys TD in Drum Presbyterian Church Hall. It is proposed that John O’Neill from Venture International will facilitate three sessions with the Drum Village Plan Champions (DVPC). This will be an overarching community lead structure evolved from one/some of the existing groups which will have a direct role in the delivery of actions/projects set out in the vision plan.

Village Plan Rockcorry: –

The Rockcorry draft vision plan was officially launched by Minister Heather Humphreys TD on Thursday the 16th of November in Rockcorry National School. John O’Neill from Venture International will facilitate three sessions with the Rockcorry Village Plan Champions (RVPC). This will be an overarching community lead structure evolved from one/some of the existing groups which will have a direct role in the delivery of actions/projects set out in the vision plan.

Threemilehouse: –

Works to the Multi Use Games Area (MUGA) and the walking track are substantially complete.

Corrybrennan Park Playpark: –

This project is at present at Part VIII planning stage. A decision on planning is due in December 2023, should planning permission be granted it is envisaged that this project will commence in Q1 of 2024.

Outdoor Recreation Scheme 2021

Castleblayney to Ballybay Greenway: -

An Options Selection Report and associated cost deliverables have been issued to Monaghan County Council. An emerging preferred route has been identified and Engineering staff are reviewing same.

Outdoor Recreation Schemes 2022

Dartry Forest

This project is at present at Part VIII planning stage. A decision on planning is due in the coming weeks.

Dromore Blueway feasibility study –

The Council is continuing to advance the Dromore River Blueway project. C.S. Pringle have been appointed to prepare designs of the project and advance to Part 8 planning permission stage. Discussions have taken place with landowners regarding the proposal. Public Consultation will be carried out in the coming weeks.

PEACEPLUS Theme 1.4

Peace Link Extension

Details for the proposed scheme have been finalised and an application for PEACEPLUS Theme 1.4 funding was submitted in September of this year.

Rural Regeneration & Development fund Scheme 2023

Clones Monastic Centre

The Minister for Rural and Community Development, Heather Humphreys TD, announced on the 10th of November 2023 that the Fifth Call for Category 1 proposals for the Rural Regeneration and Development Fund (RRDF) is now open and has a closing date for receipt of applications on the Thursday 8th February 2024. An application for The Lennard Arms/Clones Monastic Site will be examined with the view of applying for funding.

Clones Business Hub-

The Minister for Rural and Community Development, Heather Humphreys TD, announced on the 10th of November 2023 that the Fifth Call for Category 1 proposals for the Rural Regeneration and Development Fund (RRDF) is now open and has a closing date for receipt of application on the Thursday 8th February 2024. An application for The Clones Business Hub will be examined with the view of applying for funding.

The MD are also preparing a funding application with partners from Cavan County Council, Fermanagh Omagh District Council under Peace + for the business Hub. At present there is no date of when the application process will open however the MD have acquired all lands and have Part VIII planning permission in place.

Ballybay Library –

Monaghan County Council has successfully acquired the Market House in Ballybay. Engineering staff in the MD are examining tenders received for the appointment of multi-disciplinary design team. It is hoped to be able to appoint a multi-disciplinary design team in the coming weeks.

Heritage Council Funding

Mott & Bailey Clones: -

Works have commenced at this site and weather permitting will be completed before year end.

Bailey Clones: -

MD staff are pursuing a lease agreement between the Church and Monaghan County Council.

Active Travel 2023

| Project Code: | Project Name | 2023 Allocation | Comments |
| --- | --- | --- | --- |
| MN/21/0020 | Low-Cost Junction Tightening - Newbliss (where R189 meets R183). | €50,000 | An approved design contractor has been appointed and commencement meeting has taken place. Topographical surveys to be carried out in this month. |
| MN/22/0001 | Clones Peace Link AT Scheme/St Tiernachs Plaza | €75,000 | Construction to commence week beginning the 21st of November 2023. |
| MN/22/0004 | Lough Egish Village AT Scheme | €225,000 | Construction works are ongoing. |
| MN/23/0018 | SRTS - St Tiarnachs | €10,000 | Draft delivery plan received, and MD Engineering staff are reviewing same. A Workshop to be arranged with An Taisce. |
| MN/23/0020 | Urban Mobility/Sustainability AT Plans (Castleblayney, Ballybay, Clones, Carrickmacross) | €65,000 | The Active Travel Unit and the MD have reviewed plans and are awaiting the re-issue of the plans to include Analore Street. |
| MN/23/0014 | Ballybay Footpath - R162 Monaghan Rd | €57,000 | Outstanding footpath constriction was recently completed. |
| MN/23/0015 | Clones - Cannons Lane Footpath | €56,000 | This project is substantially completed. |
| MN/23/0005 | Clones - Tirnahinch Rd Footpath | €323,000 | This project is substantially completed with utility and accommodation works outstanding. |
| MN/23/0012 | Smithboro - Magherarney Footpath | €68,000 | This Works is substantially completed. |
| MN/23/0011 | Scotshouse Village AT | €43,000 | School footpath contract complete. Clar project parking spaces complete. |

Community Recreation Fund

98 Avenue Bus Stop: -

A funding allocation of €120,000 has been received. MD Engineering staff and a design consultant have examined the site, and it is envisaged that a design proposal for Bus Stop Enhancements & a Controlled Pedestrian Crossing will be provided in Q4 of this year.

Outdoor Fitness Equipment Peace Link: -

A funding allocation of €45,000 has been received. This project is completed.

New Playground equipment for Ballybay Town Park: -

Funding allocation of €120,000 has been received. An approved Playground installation contractor has been appointed and will commence works in January of 2024.

Clones Marina

Waterways Ireland, Board Failte and Monaghan County Council are at present developing a vision plan for a new Tourism Hub/ water-based asset along the Ulster Canal which is being restored and rediscovered on a phased basis.

This proposed vision has been tested through a very well-attended public consultation and is now undergoing an expression of interest process.

Waterways Irelands Ulster Canal

Phase 2 works are ongoing to restore a 1km section of the canal and construct a 42-berth marina in Clones, the target completion date is April 2024.

Ulster Canal - Clones to Smithboro Greenway: -

Environmental reports have now been approved by the TII. Environmental Impact Assessment (EIA) + Appropriate Assessment screening determinations are to be completed prior to lodging a planning application. Design reports are currently being reviewed by the TII. On receipt of all designs, assessment, and sectional consultations it is planned to submit official Part VIII planning application in Q1 2024.

Public CCTV Scheme.

Ballybay CCTV: -

A consultant has been appointed to carry out a survey to examine the feasibility of a CCTV scheme in the town. An assessment of suitable locations for the system in consultation with reps from Monaghan County Council and An Garda Siochana was completed last month and we are awaiting preliminary designs.

The Alders Ballybay

Remedial works to the defective section of foul sewer network have been satisfactorily completed and site Resolution Plan Works are ongoing. The advertising of the consultation period for the taking in charge of the estate is due to end later this month. The Planning Section will finalise their taking in charge report, on completion of this report a presentation will be made to the elected members.

Ballybay Fire Station

Construction works are ongoing on the new Ballybay Fire Station on the Cootehill Rd.

Ballybay Town Team

Meeting facilities have been acquired to enable meetings for the Ballybay Town Team at Birch Court on the Main St and a block booking for monthly meetings for the team has been approved going forward. These meeting facilities will also be used to accommodate the Ballybay Clones MD meetings every second month.

Christmas Lights Turn On dates.

Christmas Lights will be turned on in Clones on Friday the 24th of November at 7.00pm.

Christmas Lights will be turned on in Ballybay on Friday the 1st of December at 7.00pm.

Cllr. Pat Treanor requested that an update on Housings purchase of the old school at Roslea Road would be provided.

Cathaoirleach Cllr Sean Gilliland requested that that restrictive weight signage be place at Mulladuff Bridge Lough Egish as it has been damaged by HGV’s.

Actions arising from MD Report

Request Housing to roll out public information evenings in Ballybay/Clones Municipal District regarding grants available to refurbish vacant & derelict properties.

Proposed Cllr. Pat Treanor, Seconded Cllr. Richard Truell and unanimously agreed by all.

8. Report by Municipal District Engineer

Martin Taylor A/Executive Engineer presented the Roads Report to the Members.

2023 Roads Programme

- The adopted roads programme for 2023 has been completed.

- The section of the R181 south of Shantonagh has been completed and reopened.

- Additional RI funding was agreed to be spent at Church Hill Clones and Lock Mor Avenue Ballybay.

- Works at Church Hill in Clones are due to commence at Church Hill, Fermanagh St/ Newtownbutler Rd/ 98th Avenue junction on Saturday the 25th of November. It is planned to plane out, base and overlay the junction of Fermanagh St/ Newtownbutler Rd/ 98th Avenue junction on Saturday the 25th & Sunday the 26th of November.  Resurfacing from this junction to the first entrance to the GAA football field coming from the town centre will commence on the 27th of November and be completed on a Traffic Management basis. It is anticipated that works will be completed weekending the 8th of December.

- Works at Lock Mor Avenue are due to commence week commencing 27th November and shall be completed with 3 days.

- Total spent this year including the additional works at Church Hill and Loch Mor Avenue will be €3.1M in BCMD.

Low Cost Safety Initiatives

Currently have funding for 2 LCSI for 2023.  The locations are Camphill, Ballybay and Dorothy’s Cross at Ture.  Land acquisitions are currently going through solicitors for the land required for both projects.  Works are underway at Dorothy’s Cross, Ture.  Works are expected to commence at Camphill later this week.

National Road – N54

Works are complete for verge vegetation clearance to improve sign visibility along the N54.

Works are complete for the repair to the footpath at Mulladuff Smithborough that has a history of flooding at Meadows.

The disused picnic area at Mulladuff has been removed at the request of the Tidy Towns and soiled out ready for sowing of wildflower seeds.

Works to renew filter drains along the edges of the N54 between Smithborough and Roslea Rd JCT is due to finish this week.

Works to repair the defective footpaths and installation of new tactile paving at Circle K and Applegreen in Clones are due to commence in the coming week.

Drainage Notices

We are continually inspecting roads to identify areas where water is running from private lands onto the public road, affecting the condition and safety of the road for road users.

76 drainage notices to landowners have been issued in 2023.

20 of the cases have been closed out with no further action required.

20 follow up reminder Letters have been issued.

19 of these cases have been referred to the Roads Section for following up under the Roads Traffic Act where landowners have failed to carry out works or engage with the Municipal District.

Technical staff have been making themselves available to meet with landowners to discuss the drainage issues and confirm works requirements, and we are currently engaging with a few landowners to rectify the issues.

Roads Damaged due to Traffic Accidents

The Municipal District has had a road damaged as a result of a traffic accident at Loyst L65120 where an Agricultural Contractor’s vehicle went off the road causing damage to the side of the road, ditch and drain.  A letter has been sent to the Agricultural Contractor and we are awaiting a response.

Kilmore East Drain

Following the recent flooding of the road at Kilmore East, Rockcorry, funding was secured from Climate Action and Adaption Fund to allow for the cleaning of the drain from Drumgole Lough to Cornawall bridge – 4.5km.  Works were agreed with Inland Fisheries and were recently completed on site.  In addition, side drains were excavated to help drain the adjacent road.  The works proved successful during the recent storms with no flooding reported at this location.

Teehill Drain

Funding was secured from Climate Action and Adaption Fund to clean the drain at Teehill between the Newtownbutler Rd and N54 – Cavan Rd.  Works were agreed with Inland Fisheries and are currently complete.  Works must be completed at some locations when ground conditions allow to remove the material from some of the fields.  The works proved successful during the recent storms with no flooding reported at this location.

Kilnacran Drainage

Some remedial works have been completed along the road at Kilnacran to reduce flooding and divert water off the road.  We have met with local residents and landowners to get a better understanding of the issues.  Tender documents were advertised to appoint a Hydrologist to model the drainage catchment, and design remedial works to alleviate the flooding in this area.  Unfortunately, the timing of the tender process due to complete on 18th October clashed with a storm, so there were no responses as the consultants were pre-occupied at other works.  A second tender process was run with a closing date of 10th November 2023 and submissions were received.  We are currently in the process of making the appointment of the Hydrologist.

Hedge and Verge Cutting

Verge and Hedge cutting along Regional Roads and at junctions is complete for this.

Weedkilling of streets

Shaffrey Landscaping have recently revisited and completed the final treatment for weedkilling the streets in Ballybay and Clones.  Weeds are being killed using an environmentally friendly hot foam stream system.

Japanese Knotweed

The areas of Japanese Knotweed along public roads within the MD have recently been sprayed to control the invasive species.

Drumlin Wind Farm

The Municipal District Office has been working with Energia Renewables and Fox Contracts for works along the identified route to transport turbine components to the site.  Final delivery of components to site was completed on 23rd October.  Works have commenced with reinstalling the relocated signage, public lighting and street furniture following these deliveries.

Bins

The Municipal District has secured funding for 2 high-capacity solar compactor bins.  These were fitted at Ballybay Lido and Cara Street Play Area Car Park – both problematic litter areas.

Recent Storms

We have had 3 recent storms namely Storm Babet, Ciaran and Debi.  Following Storm Babet, the MD had a number of roads closed due to flooding – all locations in known flood plains.  Following the recent Storm Debi, the MD had 8 roads closed due to trees down and flooding.  The roads have been cleared and have since reopened.  The MD have recently applied for additional funding under Climate Adaptation and Resilience Funding to tackle a number of these areas that regularly flood by way of clearing drainage channels/rivers etc. or raising the road level above the flood plain.

Road Closure

Following a road slippage at Drumgavny, the LS6521 is closed from Alastair’s Quarry gates to the JCT with LS6520 in the interest of public safety.  Local diversions are in place.

Members discussed the issue of out of date and damaged road signage throughout the Municipal District.  Gareth McMahon Director of Services informed the Members roadwork contracts are inclusive of signage and ways to increase this signage initiative are being examined.  Surface dressing crews are also observing and reporting on any signage issues.

Cathaoirleach Cllr Sean Gilliland queried if taring preparation can commence now during the winter months for works scheduled on next years plan.  Martin Taylor A/Executive Engineer advised that taring prep is currently underway on 2 of next years roads.

Actions arising from MD Engineer Report

An audit on all road signage in Ballybay/Clones Municipal District is undertaken and an implementation plan is put in place for removal of out of date and damaged signage and funding is sought for the replacement of these signs.

Proposed Cllr. Richard Truell, Seconded Cllr. Pat Treanor and unanimously agreed by all.

Request Irish Water to replace and renew pipes from Teehill to the distribution pipes in Clones Town.   There are regular water burst occurring in and around Clones town due to pipes requiring replacement.

Proposed Cllr. Pat Treanor, Seconded Cllr. Richard Truell and unanimously agreed by all.

9. Matters arising from previous minutes

Members where advised building refurbishment works are commencing on Ballybay Civic Centre, with works due to be completed in 6 months.  Cllr. Hugh McElvaney requested that the Integration Team when in place would meet with the Town Team.

Elected Members discussed weed killing methods employed by the MD considering the pros and cons of using a hot foam stream system in comparison to Glyphosate for weed killing on town streets.  Cathaoirleach Cllr Sean Gilliland raised the question regarding the effectiveness of hot foam as this system requires continuous use throughout the year rather than once annually when using Glyphosate and also noting financial cost should be considered as this system unlike Glyphosate cannot be rolled out inhouse it requires engagement of an external contractor, is this providing value for TAX payers in consideration of the environmental benefits actually being achieved.  Cllr. Pat Treanor noted this is Monaghan County Councils contribution to biodiversity and environmental demands and costs incurred need to be considered in terms of the Councils goals and policies on this matter.

Cllr. Hugh McElvaney requested clarification on the update provided re. the Primary Care Centre in Ballybay at the October meeting, in how this related to Municipal District business.  Cathaoirleach Cllr Sean Gilliland advised Monaghan County Councils interests related to the Monaghan County Councils Section 183 for disposal of these lands.

10. Questions

Cllr. Seamus Coyle asked:

(1).Following the recent correspondence to Monaghan County Council from Greenans Cross Development Committee expressing their very serious concerns regarding the safety of road users - residents, pedestrians, schoolchildren, cyclists and Tidy Towns volunteers- on the R189 in the Greenan’s Cross area, due to the volume of traffic and the speed at which it travels through the area, what plans have Monaghan County Council to address the concerns raised and to reduce the risks these road users face on a daily basis, in the Greenans Cross area?.

Answer

“This MD is currently carrying out a Traffic and Speed survey in the area to ascertain the extend of the issues outlined.  The equipment to complete the survey is due to be removed from site on 22nd November 2023. On receipt of the results from this survey Engineering staff will be better informed on what measures can be put in place.  All aspects of safety will be considered, and this will inform future Specific Improvement grant applications”.

(2).Can Monaghan County Council outline their plans for Traffic Speed Control Measurers in Rockcorry Village, which is located on a Regional Road(R188) & has very heavy road usage, seeing huge numbers of HGVs etc passing through on a daily basis, particular concerns are being expressed for safety in the area of the Rockcorry Community Childcare Services, location, which contains, the Crèche, Afterschool, Breakfast Club, Pre-School, temporary Scoil Mhuire pupils and adjoining Hall etc, adjacent to a very sharp corner on the Monaghan Road?.

Answer

“The MD along with Roads Section are looking at traffic calming solutions for Rockcorry village.  An application was also made recently under the Low Cost Safety Improvements scheme to fund the delivery of elements from this design”.

(3). Can Monaghan County Council give a detailed update on its action and progress to date on the following Motion adopted by the Elected Members of Ballybay-Clones Municipal District and Monaghan County Council in mid-2022 to address the atrocious condition of roads in the Connons-Drumully area-

“,That Monaghan County Council in conjunction with Fermanagh & Omagh District Council make application to the Shared Island Unit in the Department of the Taoiseach, Michael Martin TD for funding for the Restoration of Roads, which are in an atrocious condition ,in the Connons/Drumully area of County Monaghan, which is unique to the Border created by partition, that to access the Connons i.e. St. Conongalls National School, Connons Community Centre, St. Alphonsus Chaple etc, the Border must be crossed a number of times, using any route, which is the reality of a shared Island on the ground, for the residents of the Connons/Drumully town lands of

Annaghraw,Clonfad,Clonkeelan,Clonsura,Clonnagore,Clonnestin,Clonooney,Clonoula,Clonrye,Clonshanvo,Clontask,Coleman Island, Corvaughan, Derrybeg, Drumsloe and Rosanna,

The government’s Shared Island initiative aims to harness the full potential of the Good Friday Agreement to enhance cooperation, connection and mutual understanding on the island and engage with all communities and traditions to build consensus around a shared future, announced in Budget 2021, with €500m in capital funding available between 2021-25, ring-fenced for investment in collaborative North/South projects, the full Restoration of all Roads in the Connons, is ideally suited to the criteria and aims of the Shared Island Initiative”,?.

Answer

“Following the meeting held earlier this year with residents from this area, the issue was discussed with the Ballybay Clones Erne East Partnership.  The Ballybay Clones Erne East Partnership had been in discussions with Fermanagh & Omagh District Council about Shared Island Funding, but no update has been received.  MCC will follow this up with The Ballybay Clones Erne East Partnership for an update on the request.  This MD have carried out repair works to the roads in this area and will review the roads in this area for future roads programmes”.

(4). Can Monaghan County Council give a full update on the works been carried out and by whom on the six unoccupied houses on Hall Street/Clones Road, Ballybay and as to when it is expected the houses can be offered to tenants for occupancy and be occupied by families who are long on waiting lists for accommodation in Ballybay?

Answer

“This project is addressing an unfinished private housing development that originally commenced in 2000s but was not completed due to the financial downturn that occurred at that time.

North and East Housing Association received funding approval in April 2023 for the delivery of 7no 4bedroom dwellings.

The proposed delivery will be phased, with 6 dwellings to be substantial complete in November 2023 and the final dwelling being provided in March 2024.

When completed, the 7 dwellings will be allocated to Housing Applicants from Monaghan County Council’s housing list. It is expected that the first 6 houses will be occupied by end of quarter one 2024”

(5).There are high levels of traffic through the Village of Doohamlet which is located on the Regional Road(R183) ,Ballybay-Castleblayney Rd., a very developed location of housing, community centre, GAA Club facilities, bar & lounge, All Saints Church, play park, gardens, school, car parks, and business  premises all creating huge vehicle and pedestrian activity, will Monaghan County Council examine the installation of a Pedestrian Crossing at an appropriate location in the village in the interest of Safety for all?.

Answer

“This MD have visited the area and identified the locations where the buses drop off points are and have discussed the concerns with local residents.  This MD will carry out a Traffic and Speed survey in the area to ascertain if a pedestrian crossing is warrantied. On receipt of the results from this survey Engineering staff will be better informed on the necessity for a pedestrian crossing and what type of crossing best suits. Should a pedestrian crossing be necessary in area outlined it will be placed on a Low-Cost Safety Improvement list for consideration”.

11. CE Orders

Noted.

12. Votes of Congratulations/Sympathy

The Members unanimously offered sympathies to;

Antony Watterson, Mullaghmore North, Tydavnet, Monaghan H18VN27 on the passing of his wife Anne Watterson

Nuala Smyth and family 16 Manor Wood, Monaghan Town, Monaghan on the passing of Tommy Smyth

The Members unanimously offered congratulations to;

Molly Coffey O’Connor, Eanaigh Ealta, Clones on achieving Irish No. 1 weightlifter in her category.

- AOB

Meeting concluded.

Signed	__________________________

Cathaoirleach

Signed	__________________________

Meetings Administrator

Date 	18th December 2023